Project Name:

- Phase 1 — Core Foundations (Week 1–2)

Goal: working login + basic data model

User authentication (Trainer + Client roles)

Basic profiles:

Trainer profile (name, business abn)

Client profile (name, contact info, payment info)

Deliverable: Trainer can log in and create clients

- Phase 2 — Scheduling + Session Management (Week 2–3)

Goal: Trainers know who/where/when

Calendar / session scheduler

Date, time, location

Assigned client

Daily agenda view (very important UX)

Session status:

Scheduled / Confirmed / Cancelled / Completed

Deliverable: Trainer can create sessions and sees “Today’s Sessions”

- Phase 3 — SMS Confirmation System (Week 3)

Automated SMS system:

Trigger: 24 hours before session

Message: “Confirm YES/NO”

Response handling: YES → mark confirmed

NO → mark cancelled + notify trainer

Use something like:

Twilio / AWS SNS / CRON background job scheduler

Deliverable: Automated attendance confirmation loop

- Phase 4 — Workout & Benchmark Tracking (Week 3–4)

Workout logging:

Exercise

Sets / reps / weight

Date

Two input sources:

Trainer logs workout

Client logs workout

Deliverable: Progress tracking and achievement screens

- Phase 5 — Session Notes System (Week 4)

Trainer notes:

Each session note should include:

Energy/mood

Injuries or pain

Technique feedback

Next session focus

Client notes: Feedback on session

Deliverable: Shared notes per session

- Phase 6 — Media Upload (Videos) (Week 4–5)

Client uploads videos

Trainer can view/comment

Tech:

Cloud storage (S3 / Firebase Storage)

Basic video compression

Deliverable: video feedback page

- Phase 7 — Workout Program Management (Week 5)

Features:

Assign program to client from presets

Modify preset programs

Track completion

Assign per client

Deliverable: Assignable workout programs

- Phase 8 — Payments & Billing (Week 5–6)

Per session billing

Features:

Payment history

Tech:

Stripe priority

Afterpay secondary

Deliverable: Trainer gets paid when session is marked completed

some type of payment receipt for client will be good

PDF email

- It needs to build to mobile app for MVP, consider to build it using React-native or Ionic Framework

- Frontend(Mobile) : Ionic framework(react.js)

- Backend: Firebase(Fastest for MVP)

- Database: Firestore (NoSQL, real-time updates)

- Auth: Firebase Auth (email + SMS optional)

- Storage: Firebase Storage (For images and videos if needs)

- SMS: Twillo

- Payments: Stripe