## Project Name: Nadi

### Phase 1: UI/UX Design (Week 1–2)

Handled by UI/UX Designer (with my coordination)

Tasks:

- Analyze reference websites and define design direction

- Create sitemap and user flow

- Develop low-fidelity wireframes (all pages)

- Create high-fidelity UI designs (Figma)

- Define design system (colors, typography, components)

- Iterate based on feedback (1–2 revision rounds)

Deliverables:

- Complete Figma design files

- Approved UI/UX for all pages

- Design system (styles, components)

Timeline: 7–10 days

Budget Allocation:

- UI/UX Designer: $800 – $1,500 (depending on experience)

- Included within overall project budget

### Phase 2: Frontend Development (Week 2–3)

Tasks:

- Convert approved Figma designs into code (Next.js + Tailwind)

- Build reusable components

- Ensure full responsiveness

- Integrate refined content

Deliverables:

- Pixel-perfect frontend aligned with design

- Responsive across all devices

Timeline: 7–10 days

Budget: $1,500 – $3,000

### Phase 3: Integration & Features (Week 3)

Tasks:

- Contact form (email integration)

- Social media integration

- SEO setup (meta tags, structure, performance basics)

Deliverables:

- Fully functional website

Timeline: 3–4 days

Budget: $800 – $1,500

### Phase 4: Testing & Optimization (Week 4)

Tasks:

- Cross-browser/device testing

- Performance optimization (Lighthouse improvements)

- UI/UX refinements

Deliverables:

- Production-ready build

Timeline: 3–4 days

Budget: $600 – $1,200

### Phase 5: Deployment & Handover (End of Week 4)

Tasks:

- Deployment (Vercel recommended)

- Domain setup and configuration

- Final review and fixes

- Basic documentation

Deliverables:

- Live website

- Handover documentation

Timeline: 2–3 days

Budget: $600 – $1,000

## Total Budget Breakdown (Refined)

- UI/UX Design: $800 – $1,500

- Development + Delivery: $3,500 – $7,500

👉 Total: $5,000 – $9,000 (within your budget range)